SOPHISTICATED STRATEGIES, WEAK DELIVERY: EXPLAINING THE IMPLEMENTATION PARADOX IN ZIMBABWE’S DIGITAL GOVERNMENT

[Sibanda Nothando: Huazhong University of Science and Technology, CHINA]

Email: nothandosbnd@gmail.com

Abstract

By way of a qualitative study with a sample of 28 public officials across 25 Ministries, Departments, and Agencies (MDAs), this article examines why sophisticated digital government strategies in Zimbabwe consistently fail to translate into effective service delivery. The findings as well as ensuing commendations stand grounded in the premise that confronting the defined contradictions and problems offers Zimbabwe a pathway toward rapid alignment between policy design and implementation reality. Nevertheless, digital government preparedness remains constrained by interacting supply-side and demand-side factors. Five major themes emerged from the data: (1) digital skills shortages and technophobia; (2) fragmented institutional coordination; (3) political economy constraints; (4) centralized governance and local innovation constraints; and (5) citizen-centric design failures. Collectively, these factors generate a vicious cycle of institutional decoupling, whereby formal policies are symbolically adopted but substantively unimplemented. In response, this research develops a Context-Sensitive Implementation Framework (CSIF) accompanied by a readiness assessment tool, both of which identify and elaborate critical implementation requirements alongside well-recognized contextual enablers. The proposed framework also outlines actionable strategies for resolving the implementation paradox in Zimbabwe.

Keywords: digital government, e-government, implementation paradox, Zimbabwe, design-reality gap, qualitative research, public administration, developing countries, institutional theory

- INTRODUCTION

High-end technology, characterized by attributes which are progressively deposing the conventional ways of delivering public service are at the forefront of transforming the administrative and governance structures. Digital government embodies a modern paradigm in public management, wherein Information and Communication Technology (ICT) saturates almost all public services plus appeals to citizens, business, industry as well as government. Subsequently, organizations stand compelled to transform to digital entities, whilst the citizenry and business increasingly require excellent services (Bwalya, 2018; Heeks, 2018; Savoldelli et al., 2014). Migrating public services to virtual platforms is widely regarded as the reasonable remedy to deal with consistent failures that plague the delivery of public service (Dada, 2006; Ndou, 2004; Tsokota & Solms, 2013), as digital government systems offer a viable pathway to achieving service delivery transformation (Bannister, 2015; West, 2005; 2007; Cloete, 2005). Consequently, research in the ways in which new technology could be leveraged to reconfigure patterns of service delivery has increased momentum globally; nevertheless, persistent problems remain (Muparadzi et al., 2019; Masumo-Gwebente & Phiri, 2022).

Modernizing the delivery of public service avenues necessitates setting-specific models. Limited methods to direct implementation of digital government is widely recognized, therefore, the outcomes offered below strive to cover this opening by responding to the central research query: Why do sophisticated digital government strategies in Zimbabwe consistently produce weak delivery outcomes?

Zimbabwe is no exception to the global wave of digital transformation. Since 2018, the country’s government has launched a series of ambitious digital government initiatives, including the Smart Zimbabwe 2030 Master Plan, the e-Government Gateway Platform (ZimConnect), the ‘electronic Government Procurement (e-GP) system’, and the ‘Integrated Electronic Case Management System (IECMS)’ for the judiciary (Government of Zimbabwe, 2020). These strategies are embedded within broader national development frameworks, namely, ‘National Development Strategy 2’ and Vision 2030, that position digitalization as one of the basis for attaining an economy of upper-middle-income (Government of Zimbabwe, 2025).

Yet, a troubling pattern has emerged across multiple sectors: sophisticated policy blueprints coexist with persistently weak delivery outcomes. The e-GP system, for instance, shows that 98% of procuring entities have approved annual procurement plans on paper; however, full utilization continues to be a problem, particularly in the public health sector, where inconsistencies threaten maternal health supply chains (Zimnow, 2025). The ZimConnect portal lays a foundation for a digital Zimbabwe, but fragmented government systems severely hinder data integration and efficient service delivery (UNCTAD, 2025). This disjuncture between strategic sophistication and operational weakness constitutes what this paper terms the “implementation paradox in digital government.”

The implementation paradox is not unique to Zimbabwe. In the e-government literature, scholars have long observed a systematic gap between design and reality in developing country contexts (Heeks, 2003, 2018; Savoldelli et al., 2012). However, most existing research has relied on quantitative gap measurements or isolated case studies of individual platforms, often neglecting the lived experiences of implementers and the contextual meanings they attach to implementation challenges. What remains underexplored is how multiple interacting dimensions, technical, institutional, human capital, political, and socio-cultural, collectively produce a persistent paradox even when national strategies are ostensibly well-designed, and how these dimensions are experienced and interpreted by those tasked with implementation. This study addresses this gap through an interpretive qualitative design that privileges practitioner voices.

The rest of the article is structured as follows: Literature review and theoretical framework will be in Section 2. Research methodology, Section 3. Findings in Section 4. Discussion in Section 5. Section 6 introduces the proposed Context-Sensitive Implementation Framework (CSIF). Section 7 the conclusion. The overarching premise of this study is that, the scale of digital government implementation is shaped by both supply-side as well as demand-side features, which a state must evaluate before digital structures are scaled nationally. Still, achieving implementation readiness requires not only the identification of these factors but also a clear understanding of the dynamics underlying the implementation paradox, alongside well-thought-out approaches to promote ICT integration across entirely all government departments.

2. LITERATURE REVIEW AND THEORETICAL FRAMEWORK

2.1 Background and Context of the Study: Global and African Trends in Digital Government Development

Digital government development has garnered significant academic and international attention since the 1990s. Scholl (2015) says that e-government came from public management information systems, during that decade. Since then, e-government research has continued to grow noticeably, as corroborated by West (2005), Mayer-Schönberger and Lazer (2007), Bwalya (2018), and Shareef et al. (2012). Even though new trends in ICTs and digital government keep coming up, as of 2022, almost three billion people were still offline (UNDP, 2022). This means that there are many problems with implementing digital government, so that it, can be used to its full potential. Challenging early techno-determinist assumptions, Ezz (2007) and Dada (2006) argue that the use and implementation of ICTs entail far greater complexity than was initially recognized.

While digital government projects are fraught with complexity, ICTs nonetheless play an essential and valuable role in public service delivery. The COVID-19 global emergency amplified the urgency of improving service delivery mechanisms (UNDP, 2022; Qekaj-Thaqi & Thaqi, 2021). Moreover, the prospect of enhanced public sector performance is not merely theoretical but empirically attainable (Nam, 2019), lending weight to the proposition that ICTs ought to serve as both inspiration and engine for twenty-first-century governance.

The transition to digital and knowledge-based economies is still led by developed countries. The E- Government Development Index (EGDI) always shows that Europe and North America are the most developed regions followed by Latin America, and Asia whilst Oceania and Africa are behind the rest of the world, a trend that has persisted since 2003 (UNDP, 2022). Although there are slowpokes in the latter regions, there have been significant investments in digital government systems, driven by the necessity to improve public service delivery in Africa since 2009 (Hafkin, 2009). Mawela et al. (2017) and Ifinedo (2005) argue that, Africa is taking a long time to join the global digital economy because there is a shortage of telecommunications and technical skills which are not distributed evenly.

Extensive narratives from the literature indicate that Africa, Zimbabwe included, is confronted with numerous challenges including well-defined strategies that still fail (Mawela et al., 2017); design and implementation problems (Hafkin, 2009; World Bank, 2021); weak ICT infrastructure; failure in policy; lack of human capital skills; poor change management; weak digital government strategies; lack of leadership; and difficulties in partnership and collaboration (Mawela et al., 2017; Elkadi, 2013; Sarrayrih & Sriram, 2015; Ndou, 2004). The continuous failure of e-government projects in Africa have predominantly been associated with overly ambitious objectives and e-government initiatives that contradict sector-specific agendas and disregard cultural dimensions (Elkadi, 2013; Hafkin, 2009; Ojha & Pandey, 2017).

2.2 The Current Condition of Digital Governance in Zimbabwe

As previously noted, Zimbabwe’s governance environment continues to face numerous challenges, which in turn constrain the nation's capacity to fully harness the potential of digital government. Slow and anachronistic service delivery remains a prominent feature across most government institutions. Despite the emergence of a strong preference for vibrant and efficient state institutions around 1999 (Chikwanha-Dzenga, 1999), trust in state institutions remains problematic. Furthermore, dissatisfaction with public service delivery across the country is on the rise. Notably, improvements in political and economic conditions have not translated into significant service delivery enhancements, even as digital government systems expand rapidly in other parts of the world.

According to Muparadzi et al. (2019), the National Information and Communication Technology (NICT) policy framework and United Nations resolutions have a significant impact on the development of digital government in Zimbabwe (Zinyama & Nhema, 2016; Government of Zimbabwe, 2012). The national ICT policy created in 2005 guides the implementation of digital government in Zimbabwe. In 2009, the Ministry of Information Communication Technology and Courier Services (MICTCS) was set up with a mission to push ICT growth. Zimbabwe, like all other African countries, is still very far behind when it comes to technology. Information resources are mostly made up of old-fashioned ICT hardware and software (Nhendere, 2020; Tsokota & Solms, 2013; Zinyama & Nhema, 2016).

Still, the country keeps track on the use of ICT at the national level (Hikwa & Maisiri, 2014; Zinyama & Nhema (2016) aiming to expedite the influence of ICT on service delivery. Nevertheless, even with these efforts, most public institutions are still stuck in old-fashioned paper-based models that are outdated and have bureaucratic fault lines. The public service machinery is still not very networked, slow and inflexible, with clear independent service silos. This is a situation that leads to missed chances of improvement worsened by policy failure (Cloete, 2005).

2.3 Models for E-Readiness Assessment and the Implementation Paradox

There is a lot of analysis of e-readiness measurement frameworks and detailed assessment models in the literature. The E-readiness Index by DIT/NCAER is one of the most well-known models; The E-Government Readiness Index; the ICT Development Index (IDI); and the E-Participation Index; The E-Government Survey and the Networked Readiness Index (NRI) (Wasim et al., 2016; UN E-Government Survey, 2022; WEF, 2016). These frameworks recognize various readiness factors, encompassing political, environmental, regulatory, market and infrastructure. Others are connectivity, the range and quality of online services, the ability to connect to telecommunications, human capabilities, engagement and collaboration with stakeholders and governments, as well as access to public data.

Al-Omari and Al-Omari (2006), ITU (2009), and the UN E-Government Survey (2005), Bui et al. (2003), Azab (2009), and Chanyagorn and Kungwannarongkun (2011) put forth the idea that diagnostic and descriptive e-government readiness models, while beneficial, some of them, lack utility, ease of use, and importing these models all at once doesn’t work (Hafkin, 2009). A taxonomy of readiness factors derived from these models encompasses organizational readiness, governance readiness, citizen readiness, infrastructure and technology readiness, and regulatory readiness readiness, human capital readiness, economic readiness, and other factors, including culture (Khalil, 2011; Shareef et al., 2012; Bwalya, 2010).

2.4 Factors that affect readiness on both the supply and demand sides

In addition to the aforementioned analysis, it is essential to take into account the observations made by Ifinedo (2005) and Zahid et al. (2022), that e-readiness should consider both demand-side and supply-side factors. Sharan (2011) says that back-office and front-office are two important supply-side factors, computerization, infrastructure (mobile networks, electricity, the internet, fixed-line phones, and fiber), governance, leadership, and optic networks are all part of the demand side. In addition, the demand side is about the end users of public services and their ability to access, use, and fully benefit from the deployment of ICT. Therefore, it is necessary to address significant predictors of the success of digital government implementation and their negative effects canceled out (UN, 2005; Bwalya, 2018; Lev-On & Steinfield, 2015).

2.5 Important Considerations for Successful Implementation

The literature identifies elements of effective strategies for the development of a cohesive, well-written, strong, and setting-specific operationalization framework (Schuppan, 2009; Hafkin, 2009; Bwalya, 2010; Kettani & Moulin, 2014; Masumo-Gwebente & Phiri, 2022). These kinds of strategies must be the result of “think-local” programs (Misuraca, 2007). They must also include strict planning while staying flexible because technologies change all the time (ITU, 2010; Bwalya, 2018). Good strategies should include the right technology and other things that will help them work, data systems, laws and rules, strong institutions, skilled leaders, and political stability (WEF, 2014; Cloete, 2005; Heeks, 2001; Janowski, 2015). Another important part is culture (Khalil, 2011; Hafkin, 2009). Strategies that are aware of gaps between design and reality are recommended (Dada, 2006). Good strategies should also learn from countries that have successfully put in place digital government systems (Heeks, 2001; Cloete, 2005; Khan & Moon, 2012).

2.6 Benefits that are thought to exist and gaps that keep happening

The most talked-about benefits of digital government are seen as answers to administrative problems, such as: governments that do less than expected; old-fashioned processing systems; repeated policy failures; agency silos; corruption; and cost overruns (Heeks, 2001; Cloet, 2005; Bwalya & Healy, 2010). Twizeyimana and Anderson (2019) identify value in how digital government makes public services, public management, and social life better. ICTs have boosted efficiency through electronic management systems (Makki & Alqahtani, 2022). Digital government systems can change the way government works, especially the ability to deliver public services quickly and effectively (Dada, 2006; Cloete, 2005; Tsokota & Solms, 2013). E-government also enhances decentralization (Jain & Akakandelwa, 2016), creates networked societies (Ojo, 2014), and automates work processes. Digital technologies support sustainable development (UN, 2014; Bwalya & Healy, 2010; MICTCS, 2010). Despite these benefits, the implementation paradox persists, largely because social subsystems often lag behind technical subsystems.

2.7 Theoretical Framework

This study draws on three complementary theoretical perspectives to frame the analysis of digital government implementation: Heeks’ (2003) design-reality gap model, the socio-technical systems perspective, and institutional theory. These frameworks collectively offer a comprehensive analytical lens to comprehend the implementation paradox in Zimbabwe’s digital governance initiatives.

Heeks’ Design-Reality Gap Model. Heeks’ (2003) model suggests that the success or failure of government initiatives is significantly influenced by the extent of the disparity between the design of a digital initiative and the actual situation in which it is implemented. This framework demonstrated the importance of understanding how technology is accepted and used (Heeks, 2018: Savoldelli et al.,2014; Masumo-Gwebente & Phiri, 2022). Additionally, the model endorsed the research methodology utilized in this study, aligning with suggestions that some studies investigating design-reality gaps have utilized interviews and document analysis as primary ways to gather data.

Institutional Theory. Institutional theory gave us important information about the complicated relationships between organizations and information communication technologies (ICTs). It helped researchers to learn how organizations use practices not just to be more efficient but also for legitimate and symbolic reasons. Luna-Reyes et al. (2008) contend that institutionalism adequately articulates the complex interrelations among technology, institutional frameworks, and takes into account the current socio-economic situation in which they are used. There is a recursive and complicated link between ICTs and social structures. A relationship that makes it uncertain to say that digital government projects are always successful. Cordella and Tempini (2015) characterizes this relationship as one where ICT disentangles the chaotic and localized domains of the social world in which it is utilized.

The socio-technical systems perspective comes from the idea of socio-technical systems. The research by Trist and Bamforth (1951) underscores that organizations consist of interdependent technical and social subsystems, and that the best performance needs both of them to work together. Applied to digital government, this perspective suggests that successful implementation demands not only the deployment of appropriate technologies but also the alignment of organizational structures, work processes, skills, culture, and incentives (Bostrom & Heinen, 1977). This holistic view is particularly relevant for understanding why technologically sophisticated strategies often fail when social subsystems are neglected.

3. METHOD OF RESEARCH

3.1 Method of Study

This study used a qualitative research design to look into the implementation paradox in Zimbabwes’ digital government projects. The approach facilitates comprehensive examination of the lived experiences, interpretations, and significances that the public officials attach to the problems that come up when digital government is put into place. This design made it possible for researchers to seize the intricacies and contextual subtleties that quantitative methods may overlook.

3.2 Research Location

The study was carried out in Zimbabwe, concentrating on the implementation of digital government throughout numerous Ministries, Departments, and Agencies (MDAs) functioning within the nation’s public sector. The study encompassed central government institutions, specific local authorities and parastatals to make sure that there is representation at all levels of governance and contexts of operation.

3.3 Data Collection Methods

Data were obtained through three complementary techniques. First, an intensive literature survey was conducted to establish the theoretical and empirical foundations of digital government implementation, with particular attention to the implementation paradox in developing country contexts. Second, semi-structured interviews were utilized as the principal method of data collection, enabling adaptability in exploring participant responses while ensuring uniformity. Third, document analysis was undertaken, examining relevant policy frameworks, strategic plans, implementation reports, and parliamentary records to complement and triangulate the interview data.

3.4 Informants

Primary data were collected from 28 purposively selected participants, comprising public officials across Zimbabwe’s MDAs. The deliberate inclusion of diverse participants, varying by position level (senior management, middle management, technical/operational), MDA type (central government, local authorities, parastatals), and primary digital initiative (ZimConnect, e-GP, IECMS, records management systems), was intended to capture multiple perspectives, thereby painting a comprehensive picture of digital government implementation in Zimbabwe. Selecting officials directly involved in implementation ensured that the implementation paradox was adequately explained from the implementers’ perspective. To mitigate potential bias and distortions that might arise from relying exclusively on the government’s official view of digital transformation, the sampling framework was informed by unbiased and grounded e-government researchers serving as critical evaluators of governmental reforms, policies, and service provision.  This approach strengthened independence and credibility of the findings.

Table 1: The Demographic and Professional Traits of Interview Participants

| Characteristic | Category | Frequency (n=28) |
| --- | --- | --- |
| Gender | Male | 16 |
|  | Female | 12 |
| Position Level | Senior Management | 7 |
|  | Middle Management | 12 |
|  | Technical/Operational | 9 |
| MDA Type | Central Government | 16 |
|  | Local Authorities | 7 |
|  | Parastatals | 5 |
| Years of Experience | <5 Years | 6 |
|  | 5-10 Years | 11 |
|  | >10 Years | 11 |
| Primary Initiative | ZimConnect/e-government portal | 10 |
|  | e-GP/Procurement | 6 |
|  | IECMS/Judicial | 4 |
|  | Records management | 5 |
|  | Other/General | 3 |

3.5 Data Analysis Techniques

Information acquired from the literature survey were analyzed using content analysis, which enabled the researchers to understand prevailing narratives surrounding digital government implementation. Data collected through interviews were subjected to narrative and thematic analysis, following established qualitative analysis procedures (Braun & Clarke, 2006). The thematic analysis tailed a six-step process: familiarization with the data, initial coding, theme search, theme review, theme definition, and writing. Coding was conducted using NVivo 14 software, combining deductive approaches (guided by theoretical frameworks) and inductive approaches (allowing emergent themes to arise from participant narratives). This research methodology provided adequate data to answer the research question articulated in the introduction.

Trustworthiness was enhanced through several strategies: prolonged engagement with the research context to build rapport and deepen understanding; triangulation across multiple data sources (literature, interviews, and documents); peer debriefing to challenge and refine interpretations; member checking with participants to verify the accuracy of findings; and researcher reflexivity to acknowledge and address potential positional biases throughout the research process.

4. FINDINGS

This section answers the question: Why do sophisticated digital government strategies in Zimbabwe consistently produce weak delivery outcomes? Results on these precise elements under each type are deliberated in the ensuing themes.

4.1 Digital Skills Shortages and Technophobia

Key findings on human capital readiness revealed that digital skills shortages are a primary constraint. “We have the best software money can buy because donors paid for it. But my colleagues in the registry cannot turn on a computer. They are terrified of the new system. They find excuses to keep using paper files” (Participant 12, Senior Manager, Central Government). Training exists on paper but is not sustained. Someone attends a three-day workshop on ZimConnect, then returns to their desk and never uses it again because there is no follow-up, no helpdesk, and no incentive. This aligns with findings from Ethiopia where technophobia and fear-based learning barriers were identified as critical path dependencies (Senshaw & Twinomurinzi, 2023). Several participants noted that fear of making mistakes and being publicly blamed paralyzes adoption. “If you press the wrong button in the e-GP system, the transaction freezes and you have to call IT support, which can take days. So people would rather not use it at all. The system punishes experimentation” (Procurement Officer, Central Government).

4.2 Fragmented Institutional Coordination

Results ratify that the Zimbabwean government has not been successful in addressing major coordination challenges. “Every ministry buys its own software. The Ministry of Health has one system for patient records, the Registrar General has another for birth certificates, and the Ministry of Social Welfare has a third for benefits. These systems do not talk to each other” (IT Manager, Central Government). This fragmentation directly contradicts the vision of ZimConnect as an integrated gateway. There is no central data sharing policy and no interoperability standards. Even when agencies want to share data, they cannot because the technical architecture was never designed for it. At the interdepartmental level, there is slight to no inter-organizational cooperation on best practices because of the silo structure of government, consistent with observations by Mawela et al. (2017) and the World Bank (2021).

4.3 Political Economy Constraints and Principal-Agent Problems

Interviews revealed deep political economy factors that transcend purely technical explanations. “Donors love digital government projects. They are visible, they produce nice launch ceremonies. But when the donor money runs out, there is no budget for maintenance, for upgrades, for staffing the helpdesk. So the system sits idle” (Project Manager, Parastatal). This pattern of “launch and abandon” was repeatedly mentioned. Several participants noted that digital systems threatening established rent-seeking opportunities face active resistance. “Before e-GP, procurement officers could extract informal payments from suppliers. Now the system is transparent... They will do everything to slow down implementation” (Senior Manager, Procurement Regulatory Authority). However, the same participant acknowledged that e-GP has reduced corruption where it works, confirming that the paradox is politically functional for some actors.

4.4 Centralized Governance and Local Innovation Constraints

Findings revealed that power is highly centralized, stifling local innovation. “Everything must come from Harare. If a local authority wants to customize a digital service for its community, it needs approval from three different ministries. By the time approval comes, the community’s needs have changed” (IT Officer, Local Authority). This centralization creates a paradox: strategies are designed at the center but must be implemented at the periphery, where contextual knowledge is greatest but decision-making authority is smallest. “The Smart Zimbabwe 2030 plan was written by consultants in Harare. Did they visit rural districts? Did they talk to clerks in remote town councils? No. So the plan looks great on paper but is not fit for local realities” (Local Government Official). This confirms observations by (Senshaw & Twinomurinzi, 2023) on path-dependencies in low-income contexts.

4.5 Citizen-Centric Design Failures

Despite rhetorical commitments to citizen-centeredness, participants described systems designed primarily for administrative convenience. “ZimConnect is a website. But most citizens access the internet via mobile phones, and data is expensive. The website is not optimized for mobile, and there is no USSD option for feature phones. So rural citizens cannot use it. The digital divide remains” (e-Government Specialist, Central Government). Participants confirmed that mechanisms for citizen feedback are weak or non-existent. “We did not involve citizens in the design. We assumed we knew what they needed. But we didn’t. So we built a system that solves problems we imagined, not the problems citizens actually face” (Information Officer, Ministry of ICT). This aligns with literature confirming that the ‘agency-centric’ approach focuses on needs of government departments rather than user service expectations (Mawela et al., 2017; World Bank, 2021).

4.6 Interaction of Factors and Vicious Cycles

The qualitative analysis revealed that the five themes are not independent; they interact in mutually reinforcing ways. “It is a vicious cycle. Because skills are low, systems are designed to be very simple, which means they cannot handle complex cases. Because systems are rigid, citizens cannot get help, so they don’t use them. Because usage is low, management sees no reason to invest in training or integration. Because there is no investment, skills remain low” (IT Manager, Central Government). Similarly, political economy constraints interact with centralization: donors fund projects aligning with their priorities, not necessarily Zimbabwe’s needs, and because the center controls everything, local innovation is impossible.

5. DISCUSSION

5.1 Theoretical Implications

The study makes a number of theoretical contributions through qualitative elaboration. Firstly, it contextualizes the implementation paradox by revealing how gaps are experienced and interpreted rather than merely measured. While Heeks (2003, 2018) provided a metric for quantifying gaps, this study shows that gaps are socially constructed: senior managers perceive smaller gaps than frontline staff, suggesting that the paradox looks different depending on organizational position. This extends Heeks’ framework by incorporating perceptual stratification into gap analysis.

Second, the study demonstrates that technology is the least problematic dimension. While infrastructure challenges exist, the deepest gaps are in human capacity, institutional coordination, and political economy, areas that quantitative gap scores may underweight when focusing on technical dimensions. This aligns with socio-technical systems theory, which argues that social subsystems (skills, culture, power) often lag behind technical subsystems, producing implementation failure even when hardware is adequate (Bostrom & Heinen, 1977; Klievink & Janssen, 2009).

Third, the study extends institutional theory by revealing active decoupling. The gap between policy and practice is not merely passive (lack of capacity) but actively maintained by actors benefiting from opacity. This suggests that implementation failure can be politically functional for some actors, a darker interpretation of the paradox than technical-determinist accounts allow (DiMaggio & Powell, 1983; Scott, 2014).

5.2 Comparison with Other African and Non-African Contexts

Zimbabwe’s implementation challenges, while severe, are not unique. Rwanda and Kenya offer instructive contrasts. Rwanda’s Irembo platform succeeded because of: (1) strong, sustained political leadership; (2) a deliberate strategy of starting with high-impact services and expanding iteratively; (3) investment in a single, interoperable platform; (4) multi-channel delivery; and (5) continuous user feedback (RISA, 2025). Kenya’s Huduma Centres succeeded by combining digital and physical channels and actively managing change with frontline staff (Government of Kenya, 2025).

Beyond Africa, Nepal’s Integrated Financial Management Information System (IFMIS) failed initially due to over-centralization and lack of stakeholder involvement but succeeded after adopting a phased, district-led pilot approach (Sharma & Aryal, 2021). Bangladesh’s a2i program succeeded by embedding digital champions within each ministry and iteratively redesigning services based on citizen feedback (Islam, 2019). These cases confirm that decentralization, iteration, and user-centered design have relevance beyond Zimbabwe, consistent with Bwalya (2018) on the need for context-sensitive approaches in Africa.

6. THE CONTEXT-SENSITIVE IMPLEMENTATION FRAMEWORK (CSIF)

Based on qualitative findings, this study recommends a Context-Sensitive Implementation Framework (CSIF) with five pillars grounded in practitioner insights and the literature on supply- and demand-side readiness.

6.1 Pillar 1: Prioritize Human Capacity, Not Just Technology

Digital skills training must be mandatory, continuous, and accompanied by on-the-job support. Training must address technophobia through psychological safety and positive reinforcement, consistent with human capital readiness requirements identified by Al-Omari and Al-Omari (2006) and Wasim et al. (2016).

6.2 Pillar 2: Establish Interoperability as a Non-Negotiable Standard

The government must mandate and enforce interoperability standards across all MDAs. A central data sharing policy with clear technical specifications is urgently needed. No new digital system should be approved unless it can integrate with existing platforms, addressing the supply-side infrastructure deficits noted by ITU (2009) and Schuppan (2009).

6.3 Pillar 3: Decentralize Implementation Authority

While strategy can be centralized, implementation authority must be devolved to local levels with appropriate resources. Local authorities should have flexibility to adapt digital services within national standards, echoing Janowski (2015) on contextualization and Bwalya (2010) on local adaptation.

6.4 Pillar 4: Design for the Citizen, Not the Bureaucracy

Citizen-centered design must move from rhetoric to practice. This means: (a) involving citizens in co-design; (b) offering multi-channel access; (c) providing simple interfaces; (d) establishing feedback mechanisms; and (e) continuously measuring satisfaction. This addresses the demand-side readiness gap identified by Ifinedo (2005) and Zahid et al. (2022).

6.5 Pillar 5: Phase Iteratively, Starting Small

Rather than big-bang launches, government should adopt an iterative approach: start with high-priority services, implement fully with training and support, learn from failures, and scale gradually. A 24-month pilot phase is recommended with evaluation at months 6, 12, and 24.

6.6 CSIF Readiness Assessment Tool

Table 1: CSIF Readiness Assessment for MDAs

| Dimension | Low Readiness (0-2) | Medium Readiness (3-4) | High Readiness (5) | Score |
| --- | --- | --- | --- | --- |
| Leadership commitment | No clear champion; digital not prioritized | Champion exists but limited authority Active | Sustained champion at senior level | ___/5 |
| Digital skills baseline | <20% Staff can use basic digital tools | 20-50% Staff proficient | >50% Staff proficient with ongoing training | ___/5 |
| Interoperability audit | No inventory of systems; no standards | Partial inventory; ad hoc integration | Complete inventory; standards enforced | ___/5 |
| Citizen feedback mechanisms | No formal mechanism | Passive feedback (suggestion box) | Active co-design and real-time dashboards | ___/5 |
| Local adaptation authority | All decisions from the Capital City | Some discretion within tight limits | Meaningful local flexibility with accountability | ___/5 |

Instructions: Score each MDA on each dimension (0-5). Total score <15 indicates “not ready for national scaling” (pilot only). 15-20 indicates “ready for phased rollout.” >20 indicates “ready for full implementation.”

6.7 Limitations and Future Research

This study has several limitations. First, the focus on public officials excludes citizen perspectives; future research should explore user experiences of digital government services. Second, the cross-sectional design captures current experiences but not evolution over time; longitudinal qualitative research could trace how interpretations of the implementation paradox change as reforms proceed. Third, researcher positionality as a Zimbabwean scholar may involve implicit biases, mitigated through reflexivity and peer debriefing throughout the research process.

Future research should: (a) conduct comparative qualitative studies across provinces to capture regional variations; (b) experimentally test training approaches designed to reduce technophobia among civil servants; (c) examine the role of artificial intelligence in shaping implementation dynamics; and (d) investigate how digital initiatives interact with broader governance reforms beyond the ICT sector.

7. CONCLUSION

In Zimbabwe, there is a big gap between the digital government strategy and implementation action. Compared to implementation research in other nations, there is a scarcity of qualitative studies in Zimbabwe is studying the lived experiences of implementers, and this opens up chances for further explorations.  The main conclusion is that the implementation continuum is set, with both supply-side and demand-side factors that a country should look at before it gets digital systems scaled up to the national level. However, achieving implementation readiness ought to be followed by a clear understanding of the vicious cycles producing the paradox and well-thought-out approaches that drive ICT integration in all government departments.

The five themes, digital skills shortages, fragmented coordination, political economy constraints, centralized governance, and citizen-centric design failures, explain why sophisticated strategies consistently produce weak outcomes. The CSIF framework and readiness assessment tool offer a roadmap for Zimbabwe and similar contexts to move from sophisticated strategies to effective delivery. While the findings are specific to Zimbabwe, the framework is designed for adaptation to other low-income countries facing similar institutional constraints. The path is neither quick nor easy, but as one participant emphasized: “We have the strategies; now we need the delivery.”

REFERENCES

Al-Omari, A., & Al-Omari, H. (2006). E-government readiness assessment model. Journal of Computer Science, 2(11), 841-845.

Azab, N. A. (2009). Assessing electronic government readiness of public organizations. Communications of the IBIMA, 8, 95-106.

Bannister, F. (2015). Deep e-government: Beneath the carapace. In F. Bannister (Ed.), E-government: Information, technology, and transformation (pp. 49-67). Routledge.

Bostrom, R. P., & Heinen, J. S. (1977). MIS problems and failures: A socio-technical perspective. MIS Quarterly, 1(3), 17–32. https://doi.org/10.2307/249019

Braun, V., & Clarke, V. (2006). Using thematic analysis in psychology. Qualitative Research in Psychology, 3(2), 77–101. https://doi.org/10.1191/1478088706qp063oa

Bui, T. X., Sankaran, S., & Sebastian, I. M. (2003). A framework for measuring national e-readiness. International Journal of Electronic Business, 1(1), 1–22. https://doi.org/10.1504/IJEB.2003.002162

Bwalya, K. J. (2010). E-government adoption landscape Zambia: Context, issues and challenges. In C. G. Reddick (Ed.), Comparative e-government (pp. 241–258). Springer. https://doi.org/10.1007/978-1-4419-6536-3_12

Bwalya, K. J. (2018). Decolonization of e-government research and practice: Exploring contextual issues and opportunities in Africa. AOSIS.

Bwalya, K. J., & Healy, M. (2010). Harnessing e-government adoption in the SADC region: A conceptual underpinning. Electronic Journal of e-Government, 8(1), 23–32. https://doi.org/10.34190/ejeg.8.1.1117

Chanyagorn, P., & Kungwannarongkun, B. (2011). ICT readiness assessment model for public and private organizations in developing countries. International Journal of Information and Education Technology, 1(2), 99–106.

Chikwanha-Dzenga, A. B. (1999). Rural folks—The neglected lot of Zimbabwe. Journal of Social Development in Africa, 12(1), 39–51

Cloete, F. (2005). Maximizing the potential of transforming policy failure into policy success: E-government, the digital divide, and e-development. In G. Petroni & F. Cloete (Eds.), New technologies in public administration (pp. 113–132). IOS Press.

Cordella, A., & Tempini, N. (2015). E-government and organizational change: Reappraising the role of ICT and bureaucracy in public service delivery. Government Information Quarterly, 32(3), 279–286.

Dada, D. (2006). The failure of e-government in developing countries: A literature review. Electronic Journal on Information Systems in Developing Countries, 27(6), 1–14. https://doi.org/10.1002/j.1681-4835.2006.tb00183.x

DiMaggio, P. J., & Powell, W. W. (1983). The iron cage revisited: Institutional isomorphism and collective rationality in organizational fields. American Sociological Review, 48(2), 147–160. https://doi.org/10.2307/2095101

Elkadi, H. (2013). Success and failure factors for e-government projects: A case from Egypt. Egyptian Informatics Journal, 14(2), 165–173.

Ezz, I. E. (2007). E-government emerging trends: Organizational challenges. In L. Al-Hakim (Ed.), Global e-government: Theory, applications and benchmarking (pp. 167–185). Idea Group Publishing.

Government of Kenya. (2025). Digitalization of government services and records. https://www.ict.go.ke/digital-transformation

Government of Zimbabwe. (2012). Government of Zimbabwe industrial development policy 2012–2016. Government Printers.

Government of Zimbabwe. (2025). National Development Strategy 2 (NDS2): 2026–2030. Ministry of Finance and Economic Development.

Hafkin, N. J. (2009). E-government in Africa: An overview of progress made and challenges ahead. United Nations Economic Commission for Africa.

Heeks, R. (2003). Most e-government-for-development projects fail: How can risks be reduced? (iGovernment Working Paper No. 14). Institute for Development Policy and Management, University of Manchester. https://doi.org/10.2139/ssrn.3540052

Heeks, R. (2018). Information technology and public sector reform. In A. Farazmand (Ed.), Global encyclopedia of public administration, public policy, and governance. Springer.

Hikwa, L., & Maisiri, E. (2014). Enabling instruments for digital access and e-government in Zimbabwe. In Digital arts and culture (pp. 272–289). IGI Global.

Ifinedo, P. (2005). Measuring Africa’s e-readiness in the global networked economy: A nine-country data analysis. International Journal of Education and Development using Information and Communication Technology, 1(1), 53–71.

Islam, M. S. (2019). The a2i programme in Bangladesh: A case study of digital transformation in government. United Nations University Press.

ITU. (2009). E-government: A framework for e-government readiness and action priorities. International Telecommunications Union.

ITU. (2010). National e-strategies for development: Global status and perspectives. International Telecommunications Union.

Jain, P., & Akakandelwa, A. (2016). Adoption of e-government in Africa: Challenges and recommendations. In Information resources management: Concepts, methodologies, tools, and applications (pp. 667–687). IGI Global.

Janowski, T. (2015). Digital government evolution: From transformation to contextualization. Government Information Quarterly, 32(3), 221–236.

Khalil, O. E. M. (2011). E-government readiness: Does national culture matter? Government Information Quarterly, 28(3), 388–399.

Khan, G. F., & Moon, J. (2012). E-government issues in developing countries: An analysis from a digital divide, e-skills and civil conflict theory approach. In K. J. Bwalya & S. Zulu (Eds.), E-government in emerging economies: Adoption, e-participation and legal frameworks (pp. 1–20). IGI Global.

Klievink, B., & Janssen, M. (2009). Realizing joined-up government: Dynamic capabilities and stage models for transformation. Government Information Quarterly, 26(2), 275–284. https://doi.org/10.1016/j.giq.2008.12.007

Lev-On, A., & Steinfield, N. (2015). Local engagement online: Municipal Facebook pages as hubs of interaction. Government Information Quarterly, 32(3), 299–307. https://doi.org/10.1016/j.giq.2015.05.007

Luna-Reyes, L. F., Gil-García, J. R., & Estrada-Marroquin, M. (2008). The impact of institutions on inter-organizational IT projects in the Mexican federal government. International Journal of Electronic Government Research, 4(2), 27–42. https://doi.org/10.4018/jegr.2008040103

Makki, A. A., & Alqahtani, A. Y. (2022). Modeling the barriers surrounding digital government implementation: Revealing prospect opportunities in Saudi Arabia. Sustainability, 14(23), 15780. https://doi.org/10.3390/su142315780

Masumo-Gwebente, D., & Phiri, J. (2022). Factors affecting the uptake of e-government services on the Government Services Bus (GSB) in developing countries: A case study of Ministry of Lands and Natural Resources in Zambia. Open Journal of Business and Management, 10, 3100–3113.

Mawela, T., Ochara, N. M., & Twinomurinzi, H. (2017). E-government implementation: A reflection on South African municipalities. South African Computer Journal, 29(1), 147–171.

Mayer-Schönberger, V., & Lazer, D. (2007). From electronic government to information government. In V. Mayer-Schönberger & D. Lazer (Eds.), Governance and information technology (pp. 1–14). MIT Press.

MICTCS. (2010). Ministry of Information Communication Technology strategic plan 2010–2014. Government Printers.

Misuraca, G. (2007). E-governance in Africa: From theory to action—A handbook on ICTs for local governance. Africa World Press/IDRC.

Muparadzi, T., Nyikadzino, T., & Nhema, A. (2019). A critical reflection on the role of e-governance in reinvigorating public sector operations in Zimbabwe. Administratio Publica, 27(2), 89–112.

Nam, T. (2019). Does e-government raise effectiveness and efficiency? Examining the cross-national effect. Journal of Global Information Management, 27(3), 120–138.

Ndou, V. (2004). E-government for developing countries: Opportunities and challenges. Electronic Journal on Information Systems in Developing Countries, 18(1), 1–24. https://doi.org/10.1002/j.1681-4835.2004.tb00117.x

Nhendere, S. (2020). The state of ICT in Zimbabwe. Academia. https://www.academia.edu/43261982/THE_STATE_OF_ICT_IN_ZIMBABWE

Ojha, S., & Pandey, I. M. (2017). Management and financing of e-government projects in India: Does financing strategy add value? IIMB Management Review, 29(2), 88-103. https://doi.org/10.1016/j.iimb.2017.04.002

Ojo, J. S. (2014). E-governance: An imperative for sustainable grassroots development in Nigeria. Journal of Public Administration and Policy Research, 6(4), 77–89.

Qekaj-Thaqi, A., & Thaqi, L. (2021). The importance of information and communication technologies (ICT) during the COVID-19 pandemic in case of Kosovo. Open Access Library Journal, 8, 1–15.

RISA. (2025). Rwanda advances digital inclusion with the launch of service access points. Rwanda Information Society Authority. https://risa.rw/news/service-access-points-launch-2025

Sarrayrih, M. A., & Sriram, B. (2015). Major challenges in developing a successful e-government: A review on the Sultanate of Oman. Journal of Computer and Information Sciences, 27, 230–235.

Savoldelli, A., Codagnone, C., & Misuraca, G. (2012). Explaining the eGovernment paradox: An analysis of two decades of evidence from scientific literature and practice on barriers to eGovernment. In Proceedings of the 6th International Conference on Theory and Practice of Electronic Governance (pp. 119–128). ACM. https://doi.org/10.1145/2463728.2463784

Savoldelli, A., Codagnone, C., & Misuraca, G. (2014). Understanding the e-government paradox: Learning from literature and practice on barriers to adoption. Government Information Quarterly, 31(1), S63–S71. https://doi.org/10.1016/j.giq.2014.01.008

Scholl, H. J. (2015). Electronic government: A study domain past its infancy. In H. J. Scholl (Ed.), E-government: Information, technology, and transformation (pp. 27–46). Routledge.

Schuppan, T. (2009). E-government in developing countries: Experiences from sub-Saharan Africa. Government Information Quarterly, 26(1), 118–127. https://doi.org/10.1016/j.giq.2008.01.006

Scott, W. R. (2014). Institutions and organizations: Ideas, interests, and identities (4th ed.). SAGE Publications.

Senshaw, D & Twinomurinzi, H (2023) Critical path-dependencies affecting digital government innovation in low-income countries: a case study from Woredas in Ethiopia, Electronic Government, an International Journal, 20 (1), 1-19, https://doi.org/10.1504/EG.2024.135309

Sharan, V. (2011). An e-government strategic planning framework. In Stakeholder adoption of e-government services: Driving and resisting factors (pp. 14–26). IGI Global.

Shareef, S. M., Jahankhani, H., & Dastbaz, M. (2012). E-government stage model: Based on citizen centric approach in regional government in developing countries. International Journal of Electronic Commerce Studies, 3(1), 145–164.

Sharma, S., & Aryal, K. (2021). Lessons from Nepal’s IFMIS implementation: A case study of phased digital transformation. Journal of Public Administration and Development, 8(2), 45–62.

Trist, E. L., & Bamforth, K. W. (1951). Some social and psychological consequences of the longwall method of coal getting. Human Relations, 4(1), 3–38. https://doi.org/10.1177/001872675100400101

Tsokota, T., & Solms, R. von. (2013). ICT and the turning-around of the Zimbabwean economy. In International conference on ICT for Africa 2013 (pp. 1–12). Harare, Zimbabwe.

UNCTAD. (2025). Zimbabwe: E-trade readiness assessment. United Nations. https://unctad.org/publication/zimbabwe-etrade-readiness-assessment

UNDP. (2022). People’s development report 2021–2022. United Nations Development Program.

United Nations. (2005). “UN e-government survey 2005: From e-government to e-inclusion”. United Nations.

West, D. M. (2005). Digital government: Technology and public sector performance. Princeton University Press.

West, D. M. (2007). Global perspectives on e-government. In V. Mayer-Schönberger & D. Lazer (Eds.), Governance and information technology (pp. 17–32). MIT Press.

World Bank. (2021). Digital economy for Zimbabwe: Country diagnostic report. https://www.worldbank.org/en/country/zimbabwe/overview

Zahid, H., Ali, S., Abu-Shanab, E., & Javed, M. U. (2022). Determinants of intention to use e-government services: An integrated marketing relation view. Telematics and Informatics, 73, 101895.

Zimnow. (2026). “Civic Organization Pushes Crackdown on Health Procurement Leakages” https://zimbabwenow.co.zw/articles/20873/civic-organization-pushes-crackdown-on-health-procurement-leakages Accessed 18 March 2026

Wasim, J., Mehra, R., & Khan, I. A. (2016). E-readiness assessment: A standard to uplift digital India program. International Journal of Scientific Research Engineering & Technology, 5(10), 514–518.

World Bank. (2021). Digital economy for Zimbabwe: Country diagnostic report. https://www.worldbank.org/en/country/zimbabwe/overview

World Economic Forum (WEF). (2014). The future of e-government toolbox. World Economic Forum.

World Economic Forum (WEF). (2016). Global information technology report 2015. World Economic Forum. http://reports.weforum.org/global-information-technology-report-2015/

Zinyama, T., & Nhema, G. (2016). E-government and development in Zimbabwe: An appraisal. Public Policy and Administration Research, 6(3), 13–23.